## Slide 1
Notes: Tyler

## Slide 2: Responsibilities
Dawg Ganeshpur
  Integration Lead
  Scheduling
  Project Planner
Beaver Hercules
  Procurement
  Quality
  Note Taker
Penny Rachel
  Documentation
  Change Manager
  Collaborator
Bandit Bloomfield
  Presentation
  Risk Management
Notes: Tyler

## Slide 3: Project Description
Sliding Profiler
  A device for early detection of bumps in wet concrete so that location can be immediately smoothed before the concrete dries. The sliding profiler will be dragged across the wet pavement without disturbing it.
Notes: Tyler

## Slide 4: Meetings
Twice weekly
Early meetings with sponsor
  Waiting on requirements
Outcomes:
  Rough component diagram
  Requirements
  Hardware Possibilities
  Risk Analysis
Notes: Lloyd

## Slide 5: Component Diagram Draft
Notes: Lloyd

## Slide 6: Miscellaneous Topics Discussed
Reviewed previous Sliding Profiler documents
Possibility of applying finish to Balsa Wood
Possible Frame type (Snowboard, Ski, Custom Frame)
GPS possibility
Notes: Lloyd

## Slide 7: Rough Requirements
Balsawood base or Snowboard
16 bit A/D for inclinometer
Network capability
MicroChip PIC
UI - Show Raw and processed data
Etc.
Notes: Jeff

## Slide 8: Hardware Possibilities
AD9653: Quad, 16-Bit, 125 MSPS Serial LVDS 1.8 V Analog-to-Digital Converter - $250
MicroChip 16Bit A/D - < $3.00
Columbia Research Labs ±45º SI-701BHP Inclinometer - provided
Notes: Jeff

## Slide 9: Risk Analysis
Inadequate design
Short changed quality assurance
Premature or overly Frequent convergence
Communication with Sponsor
Poorly defined materials list
Notes: CM

## Slide 10: Work Planned
Finalize Requirements
SRD Document
Project Charter
Notes: CM